Project Scope

The project’s focus is on Loan Validation, ensuring that borrower information and associated documents can be validated against authoritative data sources.

Key objectives include:

Automating document extraction and validation.

Implementing agentic frameworks for fraud detection, verification, and orchestration.

Building scalable data pipelines to support validation logic.

2. Team Consolidation

Discussion around team alignment:

Another group has expressed interest in working on the same loan validation problem space.

Product Owner emphasized the importance of consolidating efforts into a single team to avoid duplication, ensure shared ownership, and accelerate delivery.

Next step: coordinate with the other group to merge responsibilities and clarify roles.

3. Technical Methodology

Agreed approach centers on Agentic Frameworks:

Multiple task-specific agents (e.g., Verification Agent, Fraud Detection Agent).

Event-driven orchestration to manage document ingestion, validation, and decision-making.

Integration with external systems (e.g., DMV, IRS, payroll, property registries) via API stubs and connectors.

4. Next Objective

The immediate deliverable is a diagram flowchart representing:

The overall technical architecture (agents, orchestration, APIs, databases).

The data flow from ingestion → preprocessing → validation → output.

Points of integration with external services and decision-making checkpoints.

5. Action Items

Carlos: Draft initial technical architecture diagram for review.

Luis: Reach out to the other group to align on scope and merge efforts.

Team: Review architecture draft in next standup.