# Daily Standup Meeting Minutes

Project: Loan Validation Project

Date: 10/23/2025

Sprint: 4 — Daily Standup 9

Duration: 1 hour

Attendees: Ernesto, Carlos, Luis, Chris, Miguel

## Agenda

- Track progress on MVP Phase 1 components (Library Ingestion, Log Analyzer, Auto-patch flow)

- Identify blockers and dependencies

- Align tasks for sprint progress and upcoming demos

## Team Member Updates

### Luis

- Validated parser outputs with NXP vendor docs; accuracy 92%.

- Flagged rare inconsistencies in peripheral naming conventions.

### Carlos

- Added rule-based patch ranking system to analyzer.

- High-confidence patches prioritized in approval UI.

### Ernesto

- QA confirmed patch ranking reduces noise in approval queue.

- Suggested additional metrics for ranking calibration.

### Chris

- Updated dashboard mockups with ranked patch queue view.

- Coordinated feedback with QA to refine metrics.

### Miguel

- Supplied new NXP test logs.

- Helped Ernesto with ranking calibration dataset.

## Blockers

- Ranking calibration not yet validated across all vendors.

## Next Steps

- Carlos to adjust ranking algorithm.

- Ernesto to test across multiple vendors.

- Chris to finalize UI integration.