# Daily Standup Meeting Minutes

Project: Loan Validation Project

Date: 10/24/2025

Sprint: 4 — Daily Standup 10

Duration: 1 hour

Attendees: Ernesto, Carlos, Luis, Chris, Miguel

## Agenda

- Track progress on MVP Phase 1 components (Library Ingestion, Log Analyzer, Auto-patch flow)

- Identify blockers and dependencies

- Align tasks for sprint progress and upcoming demos

## Team Member Updates

### Luis

- Delivered parser v3: optimized + validated across 100+ docs.

- Finalized ingestion module handoff for Sprint 4 demo.

### Carlos

- Delivered analyzer with patch approval + rollback + ranking integration.

- Prepared demo scenarios showcasing patch workflow.

### Ernesto

- Finalized QA report for Sprint 4 demo: analyzer accuracy 85%, ingestion 92%.

- Highlighted improvement areas for Sprint 5 (scaling, sustainability features).

### Chris

- Finalized dashboard demo mockups with full patch approval workflow.

- Ensured visuals align with system architecture diagrams.

### Miguel

- Delivered dataset of 100+ logs for demo coverage.

- Helped consolidate test results into final report.

## Blockers

- Scaling to larger datasets still to be addressed in Sprint 5.

## Next Steps

- Team to prepare Sprint 4 demo presentation.

- Consolidate all results for Sprint Review.