Daily Standup Meeting Minutes

Project: Loan Validation Project

Date: 10/26/2025

Sprint: 4 — Daily Standup 11

Duration: 1 hour

Attendees: Ernesto, Carlos, Luis, Chris, Miguel

# Agenda

- Review Sprint 4 demo readiness and identify any final blockers

- Verify MVP Phase 1 completion (Library Ingestion, Log Analyzer, Dashboard)

- Prepare deliverables for Sprint Review and client feedback session

# Team Member Updates

Luis

- Conducted final verification of ingestion module; no data parsing errors detected in final test set.

- Updated documentation for parser integration and pushed to repo.

Carlos

- Integrated auto-patch rollback verification test cases.

- Fine-tuned analyzer logic to handle duplicate logs and minor anomalies before demo.

Ernesto

- Ran final QA cycle: ingestion 94% accuracy, analyzer 88%.

- Drafted short QA summary for Sprint Review presentation.

Chris

- Updated dashboard visuals with dynamic patch status tracking.

- Coordinated with Luis to ensure ingestion data populates dashboard correctly.

Miguel

- Validated all log samples used for demo scenarios.

- Compiled system metrics summary and uploaded results to shared folder.

# Blockers

● Minor latency issue when loading dashboard analytics; under review by Chris and Carlos.

# Next Steps

- Finalize and rehearse Sprint 4 demo.

- Prepare short post-demo summary for Sprint Review documentation.