# Daily Standup Meeting Minutes

Project: Loan Validation Project

Date: 10/27/2025

Sprint: 5 — Daily Standup 1

Duration: 1 hour

Attendees: Ernesto, Carlos, Luis, Chris, Miguel

## Agenda

- Track progress on MVP components (Ingestion, Log Analyzer, Patch Flow, Programming Agent)

- Identify blockers and dependencies

- Align tasks for sprint progress and upcoming demos

## Team Member Updates

### Luis

- Scaled ingestion pipeline to handle 200+ vendor docs.

- Benchmarked runtime across large datasets.

### Carlos

- Linked analyzer outputs with new Debug Agent module (stack trace parsing).

- Tested multi-line error parsing.

### Ernesto

- Validated Debug Agent suggestions on 30 logs; accuracy ~70%.

- Updated QA checklist with stack trace validation.

### Chris

- Refined dashboard UX to include Debug Agent output.

- Linked QA logs to dashboard views.

### Miguel

- Collected 40 stack trace logs from STM32Cube + Arduino projects.

- Indexed logs for Debug Agent testing.

## Blockers

- Debug Agent misclassifies nested stack traces.

## Next Steps

- Carlos to refine parser for nested traces.

- Ernesto to expand QA dataset.

- Chris to prepare Debug Agent dashboard mockups.