# Daily Standup Meeting Minutes

Project: Loan Validation Project

Date: 10/28/2025

Sprint: 5 — Daily Standup 2

Duration: 1 hour

Attendees: Ernesto, Carlos, Luis, Chris, Miguel

## Agenda

- Track progress on MVP components (Ingestion, Log Analyzer, Patch Flow, Programming Agent)

- Identify blockers and dependencies

- Align tasks for sprint progress and upcoming demos

## Team Member Updates

### Luis

- Optimized ingestion memory usage for 500MB+ PDF docs.

- Improved error handling for corrupted files.

### Carlos

- Extended Debug Agent to detect linker + runtime errors together.

- Added categorization by severity.

### Ernesto

- Ran regression QA on analyzer + Debug Agent integration.

- Documented 10 misclassifications in error severity.

### Chris

- Integrated severity categorization into dashboard filters.

- Prototyped error timeline visualization.

### Miguel

- Added 20 more runtime logs with memory errors.

- Tagged logs for severity testing.

## Blockers

- Severity classification not consistent across toolchain logs.

## Next Steps

- Carlos to refine classification logic.

- Ernesto to re-test severity QA.

- Chris to improve timeline visualization.