# Daily Standup Meeting Minutes

Project: Loan Validation Project

Date: 10/31/2025

Sprint: 5 — Daily Standup 5

Duration: 1 hour

Attendees: Ernesto, Carlos, Luis, Chris, Miguel

## Agenda

- Track progress on MVP components (Ingestion, Log Analyzer, Patch Flow, Programming Agent)

- Identify blockers and dependencies

- Align tasks for sprint progress and upcoming demos

## Team Member Updates

### Luis

- Validated ingestion consistency on 250+ vendor docs.

- Prepared ingestion summary for Sprint 5 demo.

### Carlos

- Added Debug Agent rule-set for memory allocation errors.

- Patch suggestions now include malloc/free checks.

### Ernesto

- QA success rate for Debug Agent ~80%.

- Reviewed false positives in memory errors.

### Chris

- Prepared dashboard demo view for Sprint 5.

- Included error heatmap by category.

### Miguel

- Compiled dataset of 75 error logs for demo.

- Coordinated with Luis on ingestion validation.

## Blockers

- Memory error detection still missing some edge cases.

## Next Steps

- Carlos to improve rule-set.

- Ernesto to re-check QA.

- Chris to finalize demo visuals.