# Daily Standup Meeting Minutes

Project: Loan Validation Project

Date: 11/03/2025

Sprint: 5 — Daily Standup 6

Duration: 1 hour

Attendees: Ernesto, Carlos, Luis, Chris, Miguel

## Agenda

- Track progress on MVP components (Ingestion, Log Analyzer, Patch Flow, Programming Agent)

- Identify blockers and dependencies

- Align tasks for sprint progress and upcoming demos

## Team Member Updates

### Luis

- Optimized ingestion for multi-vendor simultaneous parsing.

- Reduced runtime from 3.2s/file to 2.8s/file.

### Carlos

- Improved Debug Agent sequence detection (e.g., init before enable).

- Accuracy reached 85%.

### Ernesto

- QA validated sequence detection on 40 logs.

- Documented improvement from 75% to 85% accuracy.

### Chris

- Enhanced dashboard UX to highlight sequence-sensitive patches.

- Created tutorial walkthrough for demo.

### Miguel

- Gathered 20 sequence error logs.

- Assisted QA with validation.

## Blockers

- Some vendor-specific sequences not recognized.

## Next Steps

- Carlos to refine vendor-specific detection.

- Ernesto to expand QA logs.

- Chris to improve tutorial visuals.