# Daily Standup Meeting Minutes

Project: Loan Validation Project

Date: 11/05/2025

Sprint: 5 — Daily Standup 8

Duration: 1 hour

Attendees: Ernesto, Carlos, Luis, Chris, Miguel

## Agenda

- Track progress on MVP components (Ingestion, Log Analyzer, Patch Flow, Programming Agent)

- Identify blockers and dependencies

- Align tasks for sprint progress and upcoming demos

## Team Member Updates

### Luis

- Improved parser resilience to corrupted vendor docs.

- Now skips unreadable sections gracefully.

### Carlos

- Extended Debug Agent to parse compiler + runtime errors jointly.

- Improved accuracy to 88%.

### Ernesto

- QA results: fewer false negatives in runtime error parsing.

- Created issue log for anomalies.

### Chris

- Refined dashboard filters for compiler/runtime categories.

- Added anomaly highlighting view.

### Miguel

- Provided 12 corrupted doc cases for testing.

- Tagged anomalies for QA.

## Blockers

- Anomaly detection logic not yet automated.

## Next Steps

- Carlos to implement anomaly detection.

- Ernesto to validate results.

- Chris to refine anomaly UI.