# Daily Standup Meeting Minutes

Project: Loan Validation Project

Date: 11/06/2025

Sprint: 5 — Daily Standup 9

Duration: 1 hour

Attendees: Ernesto, Carlos, Luis, Chris, Miguel

## Agenda

- Track progress on MVP components (Ingestion, Log Analyzer, Patch Flow, Programming Agent)

- Identify blockers and dependencies

- Align tasks for sprint progress and upcoming demos

## Team Member Updates

### Luis

- Completed ingestion V4 with vendor harmonization.

- Prepared ingestion module handoff.

### Carlos

- Debug Agent accuracy now 90% on regression tests.

- Optimized error categorization rules.

### Ernesto

- QA validation report complete: analyzer + Debug Agent 88% accurate overall.

- Refined precision/recall metrics.

### Chris

- Prepared dashboard final visuals for Sprint 5 demo.

- Aligned with Ernesto’s QA metrics.

### Miguel

- Delivered dataset of 120 logs for demo coverage.

- Assisted QA with validation.

## Blockers

- Still missing some rare vendor-specific errors.

## Next Steps

- Carlos to add vendor-specific patches.

- Ernesto to finalize QA report.

- Chris to polish demo visuals.