### Daily Standup Meeting Minutes

Project: Loan Validation Project
Date: 11/09/2025
Sprint: 5 — Daily Standup 12
Duration: 1 hour
Attendees: Ernesto, Carlos, Luis, Chris, Miguel

#### Agenda

- Review final changes for Sprint 5 demo.

- Verify all integrations function properly.

- Begin documentation consolidation for Sprint 6 transition.

#### Team Member Updates

Luis

- Completed final verification of ingestion pipeline for Sprint 5 demo.

- Fixed minor inconsistencies in processed log outputs.

Carlos

- Ran stability test on patch flow rollback sequence; no errors detected.

- Coordinated with Chris on fine-tuning agent visual presentation.

Ernesto

- Conducted QA regression tests on analyzer post-integration updates.

- Finalized the accuracy report (91.7%) for Sprint Review inclusion.

Chris

- Implemented last-minute UI polish for dashboard elements.

- Integrated updated performance metrics visuals for the Review deck.

Miguel

- Compiled final QA + dataset documentation for Sprint 5 archive.

- Began early review of scalability metrics targeted for Sprint 6 planning.

#### Blockers

- Minor delay in demo video recording due to visualization rendering time.

- Awaiting final team review approval for Sprint 5 documentation package.

#### Next Steps

- Submit finalized Sprint 5 demo package for instructor review.

- Begin Sprint 6 backlog refinement focusing on scalability and dashboard integration.

- Schedule follow-up sync to confirm Sprint 6 kickoff milestones.