# Loan Validation Project

## Sprint 6 – Daily Standup 1

Date: November 11, 2025

Participants: Ernesto, Carlos, Luis, Chris, Miguel

### Ernesto Blanco

Yesterday: Finalized OCR validation for the newly added document set; refined fraud detection heuristics for mismatched SSN and address anomalies; updated QA checklist for cross-validation of IRS and DMV datasets.

Today: Begin testing the new fraud-rule combinations on sample applicants; review OCR confidence thresholds and compare results against ground-truth tables.

Blockers: Need updated dataset labels from Carlos to continue QA on new mock documents.

### Carlos

Yesterday: Cleaned and formatted the new mock dataset to include applicant IDs, paystubs, and tax documents; updated architecture flowchart to include the new fraud-rule validation layer.

Today: Upload the revised dataset to the shared drive and send schema summary to Ernesto for QA; assist Luis with S3 integration validation for the document storage service.

Blockers: Waiting on PM confirmation for final schema fields before push to the repository.

### Luis

Yesterday: Completed S3 bucket write/read test with mock loan documents; implemented basic error handling for failed uploads.

Today: Integrate S3 bucket logging to the main orchestration module; coordinate with Carlos to ensure consistent schema mapping.

Blockers: Need IAM key permissions from PM to test API gateway access.

### Chris

Yesterday: Reviewed backend architecture for Lambda trigger efficiency; proposed minor improvements to the validation microservice timing.

Today: Implement asynchronous triggers for document validation to reduce latency; document system timing benchmarks for next sprint review.

Blockers: Awaiting merge approval for updated Lambda configuration.

### Miguel

Yesterday: Finalized draft for the dashboard interface with updated Trust Index visualization; integrated feedback from PM regarding risk category color coding.

Today: Begin linking live validation metrics (OCR confidence, fraud risk) to dashboard components; test live data feed from backend.

Blockers: Pending access to updated API endpoint from Chris.

## Overall Sprint 6 Focus

- Finalize integration of fraud detection heuristics into orchestration layer.
- Validate new mock datasets through OCR pipeline.
- Begin connecting validation metrics to dashboard visualization.