# Loan Validation Project

## Sprint 6 – Daily Standup 2

Date: November 12, 2025

Participants: Ernesto, Carlos, Luis, Chris, Miguel

### Ernesto Blanco

Yesterday: Collaborated with Miguel and Chris on backend integration for the Loan Validation Dashboard; reviewed API connections between fraud detection module and the frontend data display.

Today: Continue QA validation for live dashboard data; test consistency between OCR confidence values and fraud-risk outputs now visible on the interface.

Blockers: Awaiting updated endpoint documentation from Chris to finalize QA testing.

### Carlos

Yesterday: Helped structure the backend data flow for dashboard metrics; updated the architecture diagram to reflect new frontend-backend linkage; performed minor data cleanup on applicant test records.

Today: Begin validating data serialization between Flask backend and dashboard UI; ensure schema alignment between the frontend API responses and S3 data storage.

Blockers: Need confirmation from PM on final dataset fields for demo presentation.

### Luis

Yesterday: Completed S3 logging configuration; supported integration tests between backend microservices and dashboard endpoints.

Today: Finalize backend logging visualization for error tracking; connect data logs to frontend for system monitoring display.

Blockers: Limited access to AWS monitoring tools for live error tracing.

### Chris

Yesterday: Worked on API endpoint stabilization for frontend-backend communication; implemented cross-origin configuration to enable dashboard integration.

Today: Finalize endpoint documentation; optimize Lambda trigger timing to synchronize with frontend data refresh rates.

Blockers: None reported.

### Miguel

Yesterday: Focused on frontend development of the Loan Validation Dashboard; connected the Trust Index and Confidence Score charts to backend data sources.

Today: Improve UI responsiveness and real-time updates from backend data streams; test layout behavior under dynamic data input.