# Loan Validation Project

## Sprint 6 – Daily Standup 3

Date: November 13, 2025

Participants: Ernesto, Carlos, Luis, Chris, Miguel, Karthikeyan (PM)

### Ernesto Blanco

Yesterday: Completed QA checks on dashboard data flow and tested synchronization between OCR confidence values and fraud detection outputs.

Today: Begin outlining the components needed for the prototype demo; help coordinate integration tasks among frontend and backend.

Blockers: None reported.

### Carlos

Yesterday: Finalized data structure alignment between backend API responses and dashboard front end.

Today: Begin preparing backend pipeline elements needed for the prototype; ensure all endpoints return clean, demo-ready data.

Blockers: Waiting for PM confirmation on which fields must be displayed in the Tuesday prototype.

### Luis

Yesterday: Finished S3 logging integration and validated output tracking.

Today: Support backend stability work to prepare prototype; help ensure end-to-end flow from S3 to backend to dashboard works smoothly.

Blockers: None reported.

### Chris

Yesterday: Synced Lambda triggers with dashboard refresh timing and updated API documentation.

Today: Polish API endpoints for the prototype; ensure endpoints remain stable for live testing during the demo.

Blockers: None reported.

### Miguel

Yesterday: Integrated more frontend components and improved real-time updating of dashboard charts.

Today: Build the UI elements required for the prototype; refine Trust Index visualization and ensure alignment with backend data.

Blockers: None reported.