Loan Validation Project

# Sprint 6 – Daily Standup 4

Date: November 16, 2025

Participants: Ernesto, Carlos, Luis, Chris, Miguel, Karthikeyan (PM)

# Ernesto Blanco

Yesterday: Continued QA checks on dashboard communication pathways and validated OCR-to-fraud model output consistency for prototype readiness.

Today: Work with Luis to confirm stability of backend processing for demo; assist in reviewing alignment between prototype UI and data flow.

Blockers: None reported.

# Carlos

Yesterday: Prepared backend service elements and verified responses returning clean, demo-ready data for Tuesday’s presentation.

Today: Review endpoint formatting and confirm final field list with PM to ensure prototype accuracy.

Blockers: Awaiting confirmation from PM on required visible values for prototype. Luis

Yesterday: Supported backend stability improvements and validated S3-to-dashboard handoff.

Today: Help troubleshoot any remaining data latency concerns and verify successful end-to-end flow testing.

Blockers: None reported.

# Chris

Yesterday: Polished API endpoints for prototype and ensured stable access during early demo testing.

Today: Continue preparing the prototype and ensure steady backend-frontend communication. Still working on resolving the University of the Bahamas off-site sync issue with Ethan and Philip, and reviewing one device in GFS that has not backed up properly.

Blockers: Ongoing off-site sync failures for University of the Bahamas systems; pending investigation coordination with Ethan and Philip.

# Miguel

Yesterday: Built additional UI elements and refined real-time chart updating logic.

Today: Finalize UI visuals for prototype, finish Trust Index representation and align display logic with defined backend fields.

Blockers: None reported.