# Sprint 1 Daily Standup 6 Meeting Minutes

Project: Loan Validation
Date: 9/8/2025
Duration: 1 hour
Attendees: Ernesto, Carlos, Luis, Christoph

### Agenda

Review progress on Sprint 1 tasks

Identify blockers and dependencies

Sync on next steps and align deliverables

### Team Member Updates

Luis:

Finalized evaluation metrics (word error rate, entity accuracy).

Completed baseline OCR accuracy report using Document AI.

Began curating additional diverse borrower documents to expand dataset.

Carlos:

Resolved IRS payroll API stub connectivity issues with MCP server.

Expanded agentic pipeline skeleton, integrating Verification and Fraud Detection agents.

Continued setup of secure connectors for external data sources.

Ernesto:

Validated OCR outputs against Luis’s updated dataset.

Refined fraud-detection heuristics, adding new checks for duplicate SSNs.

Updated QA checklist with new validation criteria.

Christoph:

Created initial draft of the technical architecture flowchart (agents, orchestration, APIs, and databases).

Outlined points of integration with external registries (DMV, IRS, payroll).

Coordinated with Luis to align data flow for ingestion and preprocessing steps.

### Blockers

Luis: Still needs additional borrower document variations to strengthen OCR robustness.

Carlos: Final testing required to ensure IRS API integration works under load.

Ernesto: Requires Christoph’s finalized architecture diagram to ensure validation logic is accurately reflected.

### Next Steps

Luis: Incorporate diverse document samples into dataset and re-run OCR tests.

Carlos: Stress-test IRS API integration and expand fraud detection stubs.

Ernesto: Continue validation against expanded dataset and refine heuristics.

Christoph: Finalize architecture flowchart for review and present at mid-sprint demo.

All: Prepare consolidated mid-sprint demo materials by end of week.