Daily Standup Minutes

Project: Loan Validation

Date: 9/9/2025

Duration: 1 hour

Attendees: Ernesto, Carlos, Luis, Christoph

# Agenda

- Review ongoing Sprint 1 progress

- Monitor blockers and address critical dependencies

- Sync on deliverables for mid-sprint demo

# Team Member Updates

Luis:

- Integrated new borrower document samples into dataset.

- Re-ran OCR accuracy tests with diverse samples; early results show improved robustness.

- Drafted section of mid-sprint demo slides covering dataset curation and evaluation metrics.

Carlos:

- Completed load testing on IRS payroll API integration; system held stable under test scenarios.

- Added initial logging features to agentic pipeline for tracking validation steps.

- Began drafting pipeline documentation for future handoff.

Ernesto:

- Conducted deeper validation of OCR results and flagged mismatches for dataset refinement.

- Enhanced fraud-detection heuristics to include address inconsistency checks.

- Collaborated with Christoph to ensure architecture diagram reflects validation checkpoints.

Christoph:

- Polished and finalized technical architecture flowchart for mid-sprint demo.

- Coordinated integration points across agents (Verification, Fraud Detection) and external APIs.

- Started building a lightweight presentation of the orchestration flow to share with stakeholders.

# Blockers

- Luis: Needs faster turnaround on labeled datasets for evaluation.

- Carlos: Some delays expected on adding DMV API stub due to missing documentation.

- Ernesto: Needs Christoph’s orchestration flow presentation draft to align fraud-detection logic.

# Next Steps

- Luis: Finalize updated OCR accuracy report and contribute results to demo deck.

- Carlos: Implement DMV API stub integration once documentation is available.

- Ernesto: Refine fraud-detection rules with updated architecture checkpoints.

- Christoph: Complete orchestration flow presentation and circulate draft before demo prep meeting.

- All: Conduct internal run-through of mid-sprint demo tomorrow.