# Sprint Planning Meeting Minutes

Date: September 29, 2025

Project: Loan Validation

Sprint: Sprint 3

Attendees: Ernesto, Carlos, Luis, Chris, Miguel

## Agenda

Review of Sprint 2 outcomes.

Define Sprint 3 goals.

Assign tasks and responsibilities.

Finalize Sprint backlog.

## Discussion

Sprint 2 Review:

OCR validation expanded with larger dataset; stable outputs.

IRS API integration stabilized through MCP with logging improvements.

DMV API stub completed and integrated into orchestration.

Fraud detection rules refined (mismatched tax ID vs. address implemented).

Documentation updated with finalized architecture diagrams.

Sprint 3 Goals:

Extend fraud-detection heuristics to cover duplicate income records and suspicious employer mismatches.

Build first version of secure storage service with encryption and access controls.

Continue OCR QA checklist refinements.

Conduct mid-sprint demo preparation.

## Sprint Backlog (Planned Work)

Ernesto: Continue OCR dataset validation, refine QA checklist, update documentation to align with new storage module.

Carlos: Implement secure storage service (encryption + access layers), collaborate with Luis on API orchestration.

Luis: Assist in secure storage integration, refine orchestration logging, prepare demo flow.

Chris: Expand fraud rules (income/employer inconsistencies), run preliminary tests, log flagged cases.

Miguel: Support fraud rules testing, assist with DMV API data handling, update test dataset.

## Decisions

Sprint 3 length confirmed at 2 weeks.

Demo will focus on fraud rules + secure storage integration.

Prioritize fraud detection improvements before scaling storage performance.

Next Steps: Begin Sprint 3 tasks immediately. Mid-sprint check-in scheduled for October 6, 2025.