## Sprint Planning Meeting Minutes

Project: Task Scheduler
Date: September 2, 2025
Attendees: Chris

### 1. Sprint Overview

Sprint Duration: September 2 – September 15, 2025
Sprint Goal: Define the core functionality and basic structure of a task scheduler application.

### 2. Current Progress & Updates

- Initial idea established for a simple task scheduler application.

- High-level discussion of basic features such as task creation, editing, deletion, and status tracking.

- Consideration of keeping the project minimal and focused for the first iteration.

### 3. Remaining Objectives

- Decide on a minimal feature set for the task scheduler.

- Select appropriate technologies for development.

- Create a rough plan for implementing core functionality.

### 4. Assigned Tasks

Chris

- Draft a basic list of functional requirements.

- Research potential frameworks or tools for implementation.

- Sketch a simple workflow for task creation and management.

### 5. Deliverables

- Initial requirements list for the task scheduler.

- High-level workflow or system outline.

- Preliminary technology considerations.

### 6. Risks & Dependencies

- Risk of over-scoping the project without clear constraints.

- Technical decisions depend on further clarification of project goals.