# Sprint 2 – Planning Meeting

## 1. Meeting Objectives

- Define goals and deliverables for the upcoming sprint.

- Align Data Science and Computer Science tasks with stakeholder expectations.

- Establish coordination and integration checkpoints.

- Assign responsibilities based on skill sets.

## 2. Data Science Objectives (Carlos & Luis)

- Set up modeling pipeline with clear modular components for experimentation.

- Begin with baseline models, document assumptions, and track evaluation metrics.

- Integrate initial feature engineering to improve predictive capability.

- Plan error analysis methods for identifying weaknesses in models.

- Ensure datasets are stored, versioned, and accessible via GitHub/Cloud.

## 3. Computer Science Objectives (Ernesto, Miguel & Chris)

- Build and optimize core system architecture for agentic pipeline.

- Expand MCP server integration with external stubs (DMV, IRS, payroll, property registry).

- Implement automated testing for pipeline components (unit + integration tests).

- Optimize OCR and document ingestion pipeline performance.

- Draft technical documentation covering endpoints, architecture, and data handling policies.

## 4. Team Coordination

- Schedule daily standups for sprint progress tracking.

- Assign documentation responsibility for each meeting (rotating).

- Define integration checkpoint after mid-sprint (Day 7) to validate DS + CS interoperability.

- Plan sprint review and demo session with stakeholders at the end of sprint.

## 5. Deliverables by End of Sprint

- Baseline predictive model results with documented metrics (Carlos & Luis).

- Functional and optimized data ingestion + OCR pipeline (Ernesto, Miguel & Chris).

- Validated MCP server integration with stubbed external services.

- Updated technical and project documentation stored in GitHub repo.

- Sprint-end demo materials prepared (slides, dashboards, pipeline walkthrough).