Sprint 4 – Planning Meeting

Project: Loan Validation MAS
Date: 10/13/2025
Duration: 1 Hour
Attendees: Carlos, Luis, Ernesto, Chris, Miguel

Objectives for Sprint 4

- Assign task ownership for Phase 2 components

- Ensure agent infrastructure, classification models, and data pipelines are in place

- Align team deliverables toward integration demo

Task Assignments

Luis – Neural Network for Fraud Detection

- Task: Train and validate a neural network model that classifies documents as fraudulent or legitimate.

- Deliverables: Labeled dataset, training notebook, model evaluation report (accuracy, precision, recall).

- Dependencies: Preprocessed data from Ernesto.

Carlos – MCP Server Development

- Task: Build a Markov Chain Process (MCP)-based server to model document state transitions for the MAS pipeline.

- Deliverables: MCP logic module, API endpoints, integration tests.

- Dependencies: Document lifecycle schema.

Ernesto – Data Preprocessing

- Task: Clean, normalize, and encode structured and unstructured inputs (OCR text, metadata) for downstream ML use.

- Deliverables: Clean dataset, preprocessing scripts, data dictionary.

- Dependencies: Raw input dataset.

Chris – Risk Assessment Classifier

- Task: Build a risk scoring model to assess the overall trustworthiness of a loan candidate based on extracted features.

- Deliverables: Trained classifier, scoring rubric, test cases.

- Dependencies: Output features from Luis and Ernesto.

Miguel – Agent Initialization

- Task: Instantiate two functional agents:

  - Tool-Calling Agent to query APIs and external tools.

  - Summarizer Agent to condense document insights for human review.

- Deliverables: Agent class definitions, config files, functional tests.

- Dependencies: Carlos's MCP endpoints, model outputs.