Sprint 5 – Planning Meeting

Project: Loan Validation MAS
Date: 10/27/2025
Duration: 1 Hour
Attendees: Carlos, Luis, Ernesto, Chris, Miguel

### Objectives for Sprint 5

- Prepare for the Phase 2 integration demo and internal system testing.

- Finalize inter-agent communication between MCP server, ML models, and summarizer modules.

- Validate the performance of the Fraud Detection and Risk Assessment models on real-case samples.

- Establish documentation and monitoring for the MAS pipeline prior to deployment.

### Task Assignments

Luis – Model Optimization and Metrics Dashboard
Task: Fine-tune the neural network for Fraud Detection with cross-validation and integrate model metrics into a shared dashboard.
Deliverables: Optimized model weights, confusion matrix, interactive metrics dashboard (accuracy/F1-score visualizations).
Dependencies: Updated dataset and scoring output from Ernesto and Chris.

Carlos – MCP Server Integration & Logging
Task: Finalize MCP server integration with the Agent layer; implement logging and exception handling for state transitions.
Deliverables: Enhanced MCP API, system logs, updated server documentation.
Dependencies: Agent endpoints from Miguel, document classification results from Luis.

Ernesto – Data Augmentation & Validation Pipeline
Task: Expand dataset with synthetic samples and implement validation pipeline for continuous data updates.
Deliverables: Augmented dataset, automated validation script, revised data dictionary.
Dependencies: Raw and preprocessed data archives.

Chris – Risk Model Integration & Final Report
Task: Integrate Risk Assessment Classifier with Fraud Detection outputs and deliver a comprehensive model evaluation report.
Deliverables: Combined model output, comparative analysis, risk scoring documentation.
Dependencies: Luis’s optimized neural network outputs.

Miguel – Agent Orchestration & Demo Preparation
Task: Develop orchestration logic enabling Tool-Calling and Summarizer Agents to run sequentially in the demo environment.
Deliverables: Agent orchestration scripts, demo environment configuration, video recording of internal test run.
Dependencies: MCP server endpoints from Carlos, validated model outputs from Luis and Chris.