# Loan Validation Project

## Sprint 6 – Planning Meeting Minutes

Date: November 10, 2025

Attendees: Ernesto, Carlos, Luis, Chris, Miguel

## 1. Sprint Overview

Sprint Duration: November 10 – November 21, 2025

Sprint Goal: To enhance the fraud detection and document validation pipeline by integrating OCR outputs with mock applicant data, improving rule accuracy, and linking Trust Index metrics to the dashboard visualization.

## 2. Key Objectives

- Fraud Detection Integration: Refine existing heuristics (SSN/address mismatch, duplicate paystubs, income inconsistencies) and test combined rule logic on sample applicants to generate reliable risk scores.

- OCR Validation: Expand dataset testing with newly labeled mock documents and compare OCR output confidence with ground-truth tables.

- Data Orchestration and Storage: Integrate and validate S3 bucket logging and API gateway triggers, ensuring schema alignment between OCR, fraud, and dashboard components.

- Dashboard and Visualization: Display real-time metrics for Validation Confidence and Risk Level, and implement Trust Index scoring logic and color-coded interface.

- Quality Assurance: Update QA checklist for multi-source document verification and maintain traceability logs.

## 3. Assigned Tasks by Member

Ernesto: Continue OCR validation and QA documentation; refine fraud detection logic.

Carlos: Maintain dataset versioning, flowchart updates, and schema coordination with Luis.

Luis: Complete S3 bucket integration and error handling; ensure logs connect to orchestration layer.

Chris: Deploy and test AWS Lambda triggers; benchmark asynchronous validation timing.

Miguel: Implement dashboard updates for Trust Index and live metrics; validate data feed accuracy.

## 4. Deliverables

- Updated OCR validation pipeline report.

- Fraud detection heuristic results with confidence metrics.

- S3 storage integration and orchestration logging demo.

- Dashboard prototype displaying real-time validation metrics.

- QA checklist with multi-source validation documentation.

## 5. Risks & Dependencies

- Pending dataset labeling from Carlos may delay QA validation.

- IAM permissions required for full API gateway integration.

- Lambda merge approval pending from backend repository.