## Loan Validation Project

### Sprint Planning Meeting Minutes

Date: November 24, 2025
Attendees: Ernesto, Carlos, Luis, Chris, Miguel

### 1. Sprint Overview

Sprint Duration: November 10 – November 28, 2025
Sprint Goal: Finalize integration of fraud detection logic with OCR output and complete functional flow from document submission → validation → dashboard visualization using mock applicant data.

### 2. Current Progress & Updates

- Mock Applicant Data: Integrated successfully and running through validation pipeline for rule benchmarking.

- AWS Lambda & Orchestration: Lambda triggers tested and working for asynchronous validation. Awaiting merge approval into the main branch.

- Dashboard UI: Trust Index scoring now visualized with real-time metric updates; color-coded risk levels functioning.

- OCR Output Comparison: Ongoing refinement using new labeled samples; accuracy consistency improving.

- Data Logging: S3 bucket test logs confirmed operational and now feeding into the orchestration layer for record tracing.

### 3. Remaining Objectives

- Final calibration of heuristic scoring thresholds using newly added applicants.

- Complete IAM permissions needed for full API Gateway integration.

- Add final QA scenarios to cover multi-document submissions and missing metadata edge cases.

### 4. Assigned Tasks

| Team Member | Task |
| --- | --- |
| Ernesto | Continue refining OCR accuracy evaluation and document QA checklist |
| Carlos | Finish dataset labeling and coordinate schema alignment w/ Luis |
| Luis | Finalize S3 logging and ensure IAM access is resolved |
| Chris | Benchmark Lambda runtime and help integrate dashboard trigger events |
| Miguel | Complete Trust Index UI refinements and metric verification |

### 5. Deliverables

- Revised fraud scoring results with updated thresholds

- Lambda orchestration timing benchmark results

- Dashboard live-data demonstration

- Updated QA documentation

- End-of-Sprint progress summary

### 6. Risks & Dependencies

- IAM permission delays may block full pipeline automation

- Dataset completion required before final threshold calibration

- Lambda merge conflict needs backend approval