## Sprint 2 – Sprint Retrospective Meeting Minutes

Project: Loan Validation
Date: 9/26/2025
Duration: 45 minutes
Attendees: Ernesto, Carlos, Luis, Christoph

### What Went Well

- Communication: Regular standups and quick mid-week syncs helped everyone know what others were working on and kept tasks moving.

- Shared Responsibility: Team members stepped in to help each other, which meant no single person was stuck or overloaded.

- Clear Progress: Our demo clearly showed the project’s improvement since Sprint 1, giving everyone a sense of momentum.

### What Could Be Better

- Earlier Prep for Presentations: Some demo materials came together close to the deadline. Starting the slide deck and practice run a few days earlier would reduce last-minute stress.

- Time Estimates: A few tasks took longer than we expected because we underestimated how much discussion or testing was needed.

### Action Items

- Set Earlier Internal Deadlines: Agree on mini-deadlines a couple of days before official due dates for demos and reports.

- Break Down Bigger Tasks: Divide large items into smaller steps to make time estimates more realistic.

- Mid-Sprint Checkpoint: Continue the mid-week sync to catch potential delays and adjust responsibilities sooner.