# Sprint 2 Retrospective Meeting Minutes

Project: Loan Validation

Sprint: 2

Date: [Insert Date]

Attendees: Ernesto, Carlos, Luis, Chris, Miguel

## 1. Sprint Overview

Sprint 2 focused on stabilizing API integrations, validating OCR outputs against the expanded dataset, and refining fraud-detection heuristics. The team also worked on documenting workflows and aligning with the finalized architecture.

## 2. What Went Well

OCR Progress: OCR outputs were validated successfully across multiple document formats, reducing error rates.

Fraud Detection Rules: New heuristics (duplicate SSN, mismatched tax ID vs. address) improved fraud flagging.

Collaboration: Team communication was consistent, and knowledge sharing during integration tasks improved speed.

Architecture Alignment: Flowchart and technical design were finalized, providing a clear roadmap.

## 3. What Didn’t Go Well

API Stability: IRS API integration through MCP faced intermittent latency issues.

Testing Coverage: Limited unit testing slowed validation of new fraud rules.

Documentation Gaps: Some user stories lacked detailed acceptance criteria, causing confusion during implementation.

## 4. What We Learned

Early validation of external APIs is critical to avoid blockers late in the sprint.

Iterative fraud rule testing with smaller datasets helps detect false positives faster.

Documentation should be updated in parallel with development to ensure clarity.

## 5. Action Items for Next Sprint

Increase unit and integration test coverage for fraud-detection rules.

Continue refining OCR validation with edge-case documents (handwritten, low-quality scans).

Expand monitoring/logging for IRS and DMV API calls to track latency and errors.

Improve documentation process: assign a rotating “documentation owner” role each sprint.

## 6. Team Morale & Feedback

Overall morale is positive; team members feel progress is steady toward mid-sprint demo goals.

Members appreciate the collaborative troubleshooting sessions but request clearer task prioritization in daily standups.