Sprint 3 Retrospective Meeting Minutes

Project: Loan Validation

Sprint: 3

Date: 10/12/25

Attendees: Ernesto, Carlos, Luis, Chris, Miguel

# Sprint Overview

Sprint 3 focused on preparing the MVP Phase 1 demo, finalizing the ingestion and log analysis modules, and improving QA validation accuracy. Integration between the ingestion pipeline and the auto-patch flow was achieved, and the team concentrated on refining the end-to-end functionality for presentation.

# What Went Well

- Integration Success: Ingestion, analyzer, and patch modules were successfully linked, ensuring smooth data flow.

- QA Accuracy: Validation accuracy improved from 80% to approximately 90% after refining matching rules.

- Demo Preparation: The team collaborated effectively to complete system diagrams, slides, and a working demo environment.

- Data Expansion: Additional HAL function logs enhanced dataset coverage, improving test reliability.

# What Didn’t Go Well

- Timing Constraints: Some integration testing was rushed due to limited time before the demo.

- Minor Output Discrepancies: Inconsistent log-to-patch mappings were identified late in the sprint.

- Environment Setup: Occasional dependency mismatches during demo environment configuration caused minor delays.

# What We Learned

- Continuous integration testing throughout the sprint prevents last-minute mismatches.

- Shared documentation and demo rehearsals improve presentation quality and reduce confusion.

- Early dataset standardization is key for reproducible QA validation results.

# Action Items for Next Sprint

- Conduct a full post-demo review and collect stakeholder feedback.

- Begin MVP Phase 2 planning — focus on scalability and UI integration.

- Automate QA validation pipeline for faster test cycles.

- Implement version control for demo configurations to avoid environment drift.

# Team Morale & Feedback

The team remains motivated after a successful MVP demo. Members appreciated the collaborative workflow and real-time debugging sessions. Suggestions included scheduling earlier integration tests and allocating more time for presentation polish.