## Sprint 4 Retrospective Meeting Minutes

Project: Loan Validation
Sprint: 4
Date: 10/26/25
Attendees: Ernesto, Carlos, Luis, Chris, Miguel

### 1. Sprint Overview

Sprint 4 focused on scaling MVP Phase 2 with an emphasis on automation, improved UI design, and enhanced backend stability. The team worked on streamlining the QA pipeline, integrating feedback from the MVP demo, and beginning the early architecture for scalability and user dashboard functionality.

### 2. What Went Well

- QA Automation: Test automation scripts reduced manual validation time by over 50%, improving consistency.

- UI Enhancements: The initial version of the user dashboard was deployed with real-time data visualization.

- Backend Optimization: Database query performance improved after indexing and load balancing adjustments.

- Cross-Team Coordination: Developers and QA collaborated effectively to synchronize patch validation with UI data output.

### 3. What Didn’t Go Well

- Delayed API Responses: Some endpoints experienced latency spikes during heavy load testing.

- UI Responsiveness Issues: Minor bugs were found on smaller screen sizes after front-end updates.

- Documentation Gaps: Integration and deployment notes weren’t consistently updated after mid-sprint changes.

### 4. What We Learned

- Load testing earlier in the sprint can reveal performance bottlenecks before code freeze.

- Automated documentation updates using CI/CD hooks can prevent gaps in deployment notes.

- Iterative UI testing across multiple devices improves user experience consistency.

### 5. Action Items for Next Sprint

- Address API latency issues and optimize backend endpoints.

- Finalize full user dashboard with authentication and history tracking.

- Implement automated documentation updates via CI/CD integration.

- Begin scalability testing for large dataset ingestion scenarios.

- Conduct user feedback sessions for the MVP Phase 2 interface.

### 6. Team Morale & Feedback

Team morale remains high, especially following the success of the demo feedback implementation. Members noted smoother communication and improved sprint planning. The group emphasized the importance of continuing automation efforts and prioritizing scalability as user testing approaches.