Sprint Retrospective Meeting — Loan Validation Project

Date: 11/09/2025

Sprint: 5 — Retrospective Discussion

Attendees: Carlos, Ernesto, Luis, Chris, Miguel

# Objective

To reflect on what went well, what could be improved, and what actions the team will take to enhance collaboration and performance in the next sprint.

# What Went Well

- The new ingestion and indexing pipeline was successfullydeveloped and tested.

- Cross-team collaboration between QA and engineeringimproved debugging accuracy by 10%.

- The new modular query tool allowed faster root-causeanalysis during EDA.

- Sprint goals were completed ahead of schedule, allowingtime for a live demo. What Could Be Improved

- Documentation for vendor-specific schemas could beexpanded to reduce onboarding time.

- Some tasks were blocked due to inconsistent metadataformats — future sprints should include validation steps earlier.

- More automated tests should be added to preventregressions in the ingestion workflow.

# Action Items

- Carlos will create a shared vendor-schema guide in therepository.

- Luis will develop a metadata validation pre-check script.3. Ernesto and Miguel will automate regression testing for ingestion and indexing.

4. Chris will integrate dashboard notifications for ingestion errors. Team Morale

Overall morale was high — team members appreciated the collaborative debugging sessions and visible performance improvements. The group agreed that the current development pace is sustainable and effective.

# Next Steps

Focus on refining schema validation, expanding automated testing, and preparing the ingestion and indexing modules for production deployment in Sprint 6.