# Sprint 6 Retrospective — Loan Validation Project

Date: 11/23/2025
Sprint: 6 — Retrospective Discussion
Attendees: Carlos, Ernesto, Luis, Chris, Miguel

## What Went Well

- Dashboard notifications reduced troubleshooting time significantly.

- Automated validation checks prevented multiple ingestion failures.

- Improved test coverage increased confidence and reduced regression risk.

- Cross-functional communication improved, especially during QA cycles.

## What Could Be Improved

- Better time-blocking for labeling and manual review tasks needed.

- Vendor schema documentation needs example templates for clarity.

- Parallel ingestion jobs need dynamic log grouping.

## Action Items

- Create sample schema templates for top 3 vendors.

- Add log-grouping behavior to alert notifications.

- Expand dashboard feature set with weekly trend visualization.

- Continue collecting and labeling dataset for retraining.

## Team Morale

Team morale remains strong. Members felt progress was highly visible and meaningful, highlighting the efficiency gains from automation and validation.
Everyone feels confident entering Sprint 7 and estimates that deployment readiness is close.

## Next Sprint Focus

- Dashboard analytics and visualization

- Sequence-error labeling + prototype retraining

- Vendor auto-format detection