Sprint 7 Retrospective — Loan Validation Project

Date: 12/07/2025

Sprint: 7 — Final Retrospective

Attendees: Carlos, Ernesto, Luis, Chris, Miguel

# What Went Well

## 1. The final presentation went smoothly

All components behaved exactly as expected, with no system crashes, broken endpoints, or missing data.

2. Integration was fully completed before demo day

This allowed the team to rehearse and confirm consistent end-to-end performance.

## 3. Documentation alignment boosted clarity

The finalized diagrams, guides, and narrative helped the team explain the system clearly and confidently.

## 4. Collaboration strengthened

Communication was highly effective in finalizing tasks, rehearsing the presentation, and coordinating who covered which areas.

# What Could Be Improved

## 1. Earlier alignment on demo expectations

Some presentation requirements weren’t completely clear until late in the process, causing a time crunch.

- Vendor schema examples could still be expanded

While sufficient for the final project, more examples would benefit long-term maintainers.

- More automation for mock-data loading

Manual loading was fine for a presentation setting but would benefit from a streamlined script.

# Action Items (If Project Were to Continue)

- Create additional vendor-specific ingestion examples.

- Automate mock dataset generation/loading.

- Add optional dashboard analytics (trend charts, weekly summaries).

- Build out next stage of validation model retraining pipeline.

# Team Morale

The team feels relieved, proud, and satisfied. Completing the system, seeing it integrated, and presenting a working solution increased confidence across the board. The final sprint felt cohesive and productive, with each member confidently owning their part of the final demonstration.