# Sprint 2 Review Meeting Minutes

Project: Loan Validation

Sprint: 2

Date: 09/28/2025

Attendees: Ernesto, Carlos, Luis, Chris, Miguel

## 1. Sprint Goal

The goal of Sprint 2 was to stabilize API integrations, expand OCR validation, and refine fraud-detection heuristics while aligning documentation with the finalized architecture.

## 2. Completed Work

OCR outputs validated across multiple document formats with reduced error rates.

Fraud-detection heuristics expanded (duplicate SSN, mismatched tax ID vs. address).

IRS API stabilized via MCP integration with improved logging.

Technical architecture flowchart finalized and shared with the team.

QA checklist updated to include new fraud rules and OCR validations.

## 3. Incomplete Work / Carried Over

Testing coverage for fraud rules remains limited; more unit tests are needed.

Additional OCR validation for edge-case documents (handwritten, low-quality scans) still pending.

Documentation updates lagged behind development in certain areas.

## 4. Demonstration Summary

OCR system processed and validated a variety of sample loan documents.

Fraud detection successfully flagged cases with mismatched IDs and duplicate SSNs.

Architecture flowchart walkthrough showed integration points and data flow between OCR, APIs, and fraud-detection modules.

## 5. Stakeholder Feedback

Positive response to improved fraud-detection accuracy.

Stakeholders requested clearer prioritization of fraud rules for the next sprint.

Suggested adding monitoring dashboards for API latency and OCR error tracking.

## 6. Next Steps

Expand unit and integration testing coverage.

Enhance OCR validation to handle handwritten and poor-quality documents.

Implement monitoring dashboards for API latency and error tracking.

Assign rotating documentation owner to keep stories and acceptance criteria up to date.