Sprint 3 Review Meeting Minutes

Project: Loan Validation

Sprint: 3

Date: 10/12/2025

Attendees: Ernesto, Carlos, Luis, Chris, Miguel

# Sprint Goal

The goal of Sprint 3 was to finalize MVP Phase 1 components — including the ingestion module, log analyzer, and auto-patch flow — and prepare a functional demo for internal review. The team focused on integration, QA validation improvements, and end-to-end testing to ensure stable performance ahead of stakeholder presentations.

# Completed Work

- Full integration achieved between ingestion, log analyzer, and auto-patch components.

- Validation accuracy improved from ~80% to ~90% through refined matching logic.

- Demo architecture finalized, including system flow diagrams and live data demonstrations.

- Expanded dataset with new HAL function logs for broader testing.

- Completed QA validation and patch verification for demo readiness.

# Incomplete Work / Carried Over

- Automation of the QA validation pipeline postponed to next sprint.

- Some environment setup dependencies still need optimization for reproducibility.

- Initial UI design discussions postponed to Sprint 4.

# Demonstration Summary

The Sprint 3 demo showcased the full MVP workflow — from document ingestion and log analysis to automated patch recommendations. The demo ran smoothly with real sample data and visual architecture diagrams. The system successfully generated accurate validation results and patch suggestions in real time.

# Stakeholder Feedback

- Stakeholders praised the integrated workflow and accuracy improvements.

- Recommended developing a basic dashboard or UI prototype for visual validation.

- Requested inclusion of automated test reporting in future demos.

- Suggested finalizing environment configuration scripts for faster deployment.

# Next Steps

- Begin Sprint 4 planning focused on automation and UI development.

- Implement version control and documentation for demo environments.

- Develop automated QA validation reports and test dashboards.

- Conduct a full post-demo feedback session to refine Phase 2 roadmap.