## Sprint 4 Review Meeting Minutes

Project: Loan Validation
Sprint: 4
Date: 10/26/2025
Attendees: Ernesto, Carlos, Luis, Chris, Miguel

### 1. Sprint Goal

The goal of Sprint 4 was to begin MVP Phase 2 development with a focus on automation, user interface design, and backend scalability. The team aimed to streamline QA testing, implement stakeholder feedback from the MVP demo, and prepare the foundation for Phase 2’s dashboard and performance optimization features.

### 2. Completed Work

- Automated QA validation pipeline implemented, reducing manual testing time and improving consistency.

- Initial version of the user dashboard developed, integrating live validation metrics and system logs.

- Database performance improved through indexing and optimized queries for faster response times.

- Integrated feedback from stakeholders by adding automated reporting and improved visualization tools.

- Enhanced CI/CD pipeline to include deployment verification and documentation updates.

### 3. Incomplete Work / Carried Over

- API latency optimization postponed to next sprint due to ongoing load testing.

- UI responsiveness issues on smaller screens pending fix.

- Advanced user authentication system (OAuth2) planned for early Sprint 5 implementation.

### 4. Demonstration Summary

The Sprint 4 demo highlighted key advancements in automation and user interaction. The QA validation process now runs automatically with report generation, and the new dashboard offers visual insights into validation accuracy and system health. The backend performance enhancements significantly improved data throughput and reliability.

### 5. Stakeholder Feedback

- Stakeholders appreciated the automation and data visualization improvements.

- Requested implementation of real-time alerting for failed validations.

- Suggested including API response time monitoring on the dashboard.

- Recommended prioritizing mobile-friendly UI adjustments for broader accessibility.

### 6. Next Steps

- Optimize API latency and implement alerting for performance metrics.

- Finalize user authentication and session management.

- Expand dashboard functionality to include real-time monitoring and historical trend analysis.

- Begin scalability testing for large datasets and multi-user environments.

- Continue refining UI responsiveness and visual design consistency.