# Sprint 6 Review Meeting — Loan Validation Project

Date: 11/23/2025
Duration: 1 hour
Sprint: 6 — Review & Retrospective
Attendees: Carlos, Ernesto, Luis, Chris, Miguel

## Objective

To review the outcomes of Sprint 6, focused on preparing the ingestion and indexing pipeline for deployment, improving dashboard visibility for ingestion errors, and integrating more automated validation checks.

## Sprint Achievements

### 1. Metadata Validation & Pre-Check Module

A new pre-validation script was implemented to detect malformed metadata early in the workflow.
Automatically flags incomplete entries and mismatched schema fields, reducing blocked tasks and manual debugging time.

### 2. Dashboard Notification System

Real-time alerts for ingestion failures and indexing status were integrated into the dashboard.
Includes severity labels and direct links to logs for faster traceability.

### 3. Expanded Automated Testing

Regression tests now run automatically during ingestion and indexing.
40+ new test cases were added, improving code coverage and detecting format-related issues faster.

### 4. Vendor-Schema Documentation

An initial version of the vendor-schema reference guide was completed and added to the shared repository to support onboarding and cross-team integration.

## Key Metrics

| Metric | Previous Sprint | Current Sprint | Change |
| --- | --- | --- | --- |
| Ingestion Runtime | 2.8s/file | 2.4s/file | 14% faster |
| Debugging Accuracy | 85% | 92% | +7% |
| Test Coverage | 62% | 81% | +19% |
| Off-Pipeline Blocking Events | 11 | 3 | −73% |

## Challenges

- Dashboard notifications occasionally duplicated logs when running multiple parallel ingestion jobs.

- Some legacy vendor exports still require manual cleanup before ingestion — work will continue on auto-format detection.

- Scheduling conflicts slowed progress on error-sequence labeling.

## Next Steps

| Member | Action Item |
| --- | --- |
| Carlos | Finalize schema mapping guide and convert into interactive wiki format. |
| Luis | Refine notification logic to remove duplicate log triggers. |
| Ernesto | Add additional regression tests for edge-case vendor exports. |
| Chris | Integrate dashboard visual charts (success rate over time, error types). |
| Miguel | Complete first labeled dataset for model retraining. |

## Demo Summary

A live demo showed real-time ingestion of mixed vendor documents, the new validation pre-check, and automatic dashboard alerting with failure drill-downs.
Team validated correct behavior across multiple corrupted files, confirming new guardrails improved reliability.