Sprint 7 Review Meeting — Loan Validation Project

Date: 12/07/2025

Duration: 1 hour

Sprint: 7 — Final Review & Presentation Wrap-Up Attendees: Carlos, Ernesto, Luis, Chris, Miguel

# Objective

To review the final outcomes of Sprint 7, including final polishing, integration tightening, demo preparation, and ensuring the project was presentation-ready. This sprint focused on stabilizing all components, confirming that ingestion, validation, dashboard workflows, and documentation matched what was demonstrated during the final presentation.

# Sprint Achievements

## 1. End-to-End System Stabilization (Final Integration Pass)

All major components such as ingestion pipeline, validation logic, dashboard display, and reporting were fully connected and tested in a real workflow.

- Ensured consistent behavior between mock data and demo-ready datasets.

- Cleaned up API endpoints and standardized naming for clarity across the backend.

## 2. Dashboard Finalization & Demo Polish

The dashboard received its final visual cleanup and behavior adjustments.

- Added clearer success/failure badges.

- Removed duplicate log lines from Sprint 6 issues.

- Ensured loading states and error messages appeared consistently during demos.

## 3. Documentation Completion

All relevant materials for the final presentation were compiled, cleaned, and pushed.

- Vendor schema guide updated to reflect current ingestion rules.

- Architecture diagrams updated to match final implementation.

- “How to Run the System Locally” instructions finalized so teammates could demo confidently.

## 4. Narrative & Presentation Alignment

The team finalized how the technical implementation would be explained during the presentation.

- Mapped system architecture to real user workflows.

- Verified demo scenarios accurately reflected system capabilities.

- Ensured no unfinished features were misrepresented.

## 5. Final Regression Sweep

Conducted a final pass on core behaviors to ensure reliability during the live presentation.

- Tested ingestion under mixed file conditions.

- Verified alerts and logs displayed correctly.

- Ensured no blocking issues remained by presentation day.

# Key Metrics

| Metric | Previous Sprint | Current Sprint | Change |
| --- | --- | --- | --- |
| Ingestion Runtime | 2.4s/file | 2.4s/file | No change (stabilized) |
| Error Detection Accuracy | 92% | 94% | +2% (improved due to refined prechecks) |
| Dashboard Reliability | 91% | 98% | +7% (duplicate log issue resolved) |
| Presentation Readiness | — | 100% | Completed |

# Challenges

- Managing last-minute polishing while preparing slides and the final demo simultaneously.

- Ensuring the system remained stable under presentation conditions

- Some vendor-format examples remain incomplete for long-term use, even though not required for the final presentation.

# Next Steps (Post-Project)

Since the project is complete, remaining items represent potential future extensions rather than required sprint goals.

| Member | Action Item |
| --- | --- |
| Carlos | Expand vendor schema documentation with additional examples. |
| Luis | Explore more scalable logging architecture for future releases. |
| Ernesto | Build out advanced edge-case regression suite. |
| Christoph | Prototype additional dashboard analytics (trend visualizations). |
| Miguel | Continue dataset expansion for model retraining experiments. |

# Demo Summary

During the presentation, the team successfully demonstrated:

- Pre-validation checks catching malformed metadata

- Dashboard visualization of workflow status

- Error handling and traceability

- How the system supports fraud-risk workflows

The system behaved consistently, and the polished UI and stable backend contributed to a clear and professional demonstration.