Sprint Planning Meeting Minutes:

Attendees: Daniel Linares, Alex Bethencourt, Lian Perez, Janera Stringer, Melissa Tablada

Start time: 10:00AM

End time: 11:00AM

After discussion, the velocity of the team was estimated to be 4.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story 1: Optimize website.

- User Story 2: Add user-friendly features.

- User Story 3: Research website security.

- User Story 4: Assisting with front-end visual planning and structure.

- User Story 5: Information gathering and project plan development.

The team members indicated their willingness to work on the following user stories.

- Daniel Linares

  - Research website security.

- Lian A. Perez Montalvo

  - Information gathering and project plan development.

- Alex Bethencourt

  - Add user-friendly features

- Janera Stringer

  - Assisting with front-end visual planning and structure.

- Melissa Tablada

  - Assist with enhancing visuals.