## Sprint Backlog Grooming Meeting Minutes #3

Project: An Intelligent Note Summarizer and Concept Grapher
 Sprint Focus: User Story 03 – Tool Integration & Prototype Development
 Date: (Add date here)
 Start Time: 10:00 PM
 End Time: 10:30 PM

### Attendees

- Luis Gonzalez

- Jonathan Hernandez

- David Peno

- Kendrick Crespo

- Anjani Mogallur

### Focused User Story

User Story 03
As a development team, we want to select the best tools from our research and build basic prototypes to test integration across modules (e.g., parsing → NLP → QA → visualization), so we can validate tool compatibility and pipeline feasibility.

#### Acceptance Criteria:

- A working prototype from document input to graph output

- Minimal demo of each tool in isolation

- Identified integration conflicts or challenges

- Code and setup instructions pushed to the repository

- Demo or walkthrough ready for next sprint review

### Discussion Summary

The team reviewed their assigned tasks for User Story 03 and confirmed the transition from research to hands-on prototype development. Key integration points, module dependencies, and tool compatibility were discussed.

### Team Member Updates and Next Steps

#### Luis Gonzalez – Document Parsing Module

- Progress: Finalized use of pdfplumber and PyMuPDF for document extraction.

- Next Steps:

  - Build a parser prototype that outputs clean text to feed into the NLP pipeline.

  - Push working code and setup instructions to GitHub.

  - Validate formatting consistency across multiple document types (PDF, DOCX).

#### Jonathan Hernandez – UI & Graph Display

- Progress: Selected React.js with Vis.js for frontend visualization.

- Next Steps:

  - Build a simple frontend prototype to receive JSON data from backend.

  - Render graph nodes and edges using test input.

  - Prepare UI to accept live input from processed backend modules.

#### David Peno – Graph Visualization

- Progress: Chose NetworkX and Graphviz for testing visualization backend.

- Next Steps:

  - Create a script that converts NLP outputs (e.g., concepts or entities) into a graph.

  - Export graph in a format compatible with Jonathan’s UI (e.g., DOT or JSON).

  - Document tool limitations and edge case behavior.

#### Kendrick Crespo – Question Answering Module

- Progress: Testing a RAG-based QA system using the Haystack framework.

- Next Steps:

  - Build a prototype that connects QA to parsed/summarized input.

  - Identify latency issues, model limitations, and token constraints.

  - Note integration dependencies on upstream modules (Luis & Anjani).

#### Anjani Mogallur – NLP Pipeline

- Progress: Using spaCy and Hugging Face transformers for summarization and NER.

- Next Steps:

  - Develop a standalone NLP pipeline that takes raw parsed text and produces structured output.

  - Ensure output is usable by David (for graphing) and Kendrick (for QA).

  - Document model load times and resource usage.