### Sprint Planning Meeting Minutes

Attendees: Luis Gonzalez, Jonathan Hernandez, David Peno, Kendrick Crespo, Anjani  Mogallur
 Start time: 10:00 PM
 End time: 10:30 PM

After discussion, the velocity of the team was estimated to be 30 story points.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority:

User Story 01:

Research relevant libraries and tools for implementing SmartStudy AI features

User Story 02:

As a developer, I want to compile and summarize the findings from research on AI-related libraries and tools so that we can make informed design and implementation decisions for the SmartStudy system.

User Story 03:

As a development team, we want to select the best tools from our research and build basic prototypes to test integration across modules (e.g., parsing → NLP → QA → visualization), so we can validate tool compatibility and pipeline feasibility.

User Story 04:
As a user, I want to export the summarized notes and visual graphs into shareable formats (PDF, PNG, JSON), and store them in a central database, so I can reuse, download, and manage processed notes. We are approaching the end states

Acceptance Criteria:

- At least one working prototype pipeline from document input to graph output

- Minimal working demo for each selected tool in isolation

- Identification of integration challenges or conflicts between tools

- Code and setup instructions must be pushed to the repository

- Demo or walkthrough presented in the next sprint review

The team members indicated their willingness to work on the following user stories and tasks:

Luis Gonzalez

- User Story 01: Research PDF and document parsing libraries (e.g., pdfplumber, PyMuPDF, python-docx)

- User Story 02: Create a comparison summary of document parsing tools with pros/cons and usage recommendations

- User Story 03: Develop a working prototype that parses documents and sends output to the NLP module. Push code to GitHub and document setup steps.

- User Story 04: Set up initial SQLite database schema for storing parsed and processed results. Write utility to insert and fetch data entries by user session or file name

Jonathan Hernandez

- User Story 01: Research frontend frameworks for interactive UI (e.g., React.js, Next.js, Vis.js for graph rendering)

- User Story 02: Summarize findings and suggest best UI framework(s) for SmartStudy based on performance, ecosystem, and learning curve

- User Story 03: Build a basic UI component that displays processed results from the backend and renders graphs using selected visualization libraries.

- User Story 04: Add download buttons for each output format (PDF, PNG, JSON). Style UI elements for export panel and add status feedback (e.g., “Export Successful”)

David Peno

- User Story 01: Research graph visualization tools and libraries (e.g., NetworkX, D3.js, Graphviz)

- User Story 02: Contribute visual examples and comparison of graph tools for academic visualizations

- User Story 03: Create a small prototype that transforms NLP output into a graph and renders it using a chosen library. Include test data and documentation.

- User Story 04: Implement PNG export of generated graphs using Graphviz or Matplotlib. Ensure exported graph matches the one rendered in frontend

Kendrick Crespo

- User Story 01: Research question answering models/APIs (e.g., Haystack, OpenAI API, RAG-based systems)

- User Story 02: Summarize which model best fits SmartStudy’s academic domain and integration potential

- User Story 03: Build a test module that uses a chosen QA model and connects to the parsed or summarized text. Note integration issues and potential solutions.

- User Story 04: Format QA results into structured JSON. Validate schema and ensure compatibility with backend storage

Anjani Mogallur

- User Story 01: Research natural language processing libraries (e.g., spaCy, NLTK, transformers by Hugging Face)

- User Story 02: Benchmark and recommend core NLP tools for SmartStudy tasks like summarization, NER, and classification

- User Story 03: Develop a mini NLP pipeline using one selected library. It should take parsed text and perform summarization or NER. Provide output for use in downstream modules.

- User Story 04: Convert final summaries into PDF format using fpdf or reportlab.Attach metadata (document name, date processed, word count) in the export

Acceptance Criteria:

- Exported files (summaries, graphs) available in PDF, PNG, and JSON formats

- A lightweight backend (e.g., SQLite or Firebase) for storing processed results

- Download button in UI connected to export functionality

- Metadata saved along with exports (timestamp, user, file type)