### Sprint Planning Meeting Minutes

Attendees: Luis Gonzalez, Jonathan Hernandez, David Peno, Kendrick Crespo, Anjani Mogallur
 Start time: 9:30 PM
 End time: 10:00 PM

After discussion, the velocity of the team was estimated to be 30 story points.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority:

User Story 01: Research relevant libraries and tools for implementing SmartStudy AI features

User Story 02: As a developer, I want to compile and summarize the findings from research on AI-related libraries and tools so that we can make informed design and implementation decisions for the SmartStudy system.
 Acceptance Criteria:

- Summary document must include a list of tools/libraries researched in Sprint 1

- Key features, pros/cons, and potential use cases for SmartStudy must be listed

- Must include citations and documentation links

- Should be shared with the whole team for feedback

The team members indicated their willingness to work on the following user stories and tasks:

Luis Gonzalez

- User Story 01: Research PDF and document parsing libraries (e.g., pdfplumber, PyMuPDF, python-docx)

- User Story 02: Create a comparison summary of document parsing tools with pros/cons and usage recommendations

Jonathan Hernandez

- User Story 01: Research frontend frameworks for interactive UI (e.g., React.js, Next.js, Vis.js for graph rendering)

- User Story 02: Summarize findings and suggest best UI framework(s) for SmartStudy based on performance, ecosystem, and learning curve

David Peno

- User Story 01: Research graph visualization tools and libraries (e.g., NetworkX, D3.js, Graphviz)

- User Story 02: Contribute visual examples and comparison of graph tools for academic visualizations

Kendrick Crespo

- User Story 01: Research question answering models/APIs (e.g., Haystack, OpenAI API, RAG-based systems)

- User Story 02: Summarize which model best fits SmartStudy’s academic domain and integration potential

Anjani Mogallur

- User Story 01: Research natural language processing libraries (e.g., spaCy, NLTK, transformers by Hugging Face)

- User Story 02: Benchmark and recommend core NLP tools for SmartStudy tasks like summarization, NER, and classification