Sprint Retrospective Meeting Minutes

Attendees: Luis Gonzalez, Jonathan Hernandez, David Peno, Kendrick Crespo, Anjani Mogallur

Start time: 11:00 am

End time: 11:30 am

What Went Well:

Team communication remained strong and consistent during the critical transition from research to implementation.

All team members completed their research assignments and seamlessly progressed into initial prototyping tasks.

The switch was executed with clearly defined task distribution based on technical strengths.

Daily stand-ups maintained momentum and kept frontend/backend efforts aligned.

Several development tasks—such as backend parsers, mock UI, and graph generation prototypes—were launched without major blockers.

Early testing with sample documents and concept graphs helped validate feasibility of our architecture.

What Could Be Improved:

Some delays arose from incomplete environment setups, affecting initial development pacing.

Synchronization between frontend and backend could improve to prevent data structure mismatches.

Time estimates for third-party tool integration (e.g., OpenAI API, NetworkX) were slightly optimistic due to unexpected setup complexities.

Action Items for Next Sprint:

Prioritize full environment readiness and shared access to datasets/APIs at sprint start.

Schedule regular cross-functional syncs between frontend and backend for tighter coordination.

Finalize interface contracts (e.g., JSON schemas) to avoid data discrepancies.

Begin documenting version control strategies to preserve modularity and minimize merge issues.

Follow-up from Previous Retrospective:

Previous goals related to improving task ownership and active participation were successfully addressed.

The team demonstrated higher engagement and delivery quality in research assignments.

Focus for the upcoming sprint will shift toward sustaining this discipline through deeper integration and collaborative development.