Sprint Retrospective Meeting Minutes

Attendees: Luis Gonzalez, Jonathan Hernandez, David Peno, Kendrick Crespo, Anjani Mogallur

Start time: 11:00 am

End time: 11:30 am

What Went Well:

- Team communication stayed strong and continued to improve as we transitioned from research into active development.

- All research assignments were completed on time, and the team smoothly advanced into the prototyping phase with clear goals.

- Task distribution aligned well with individual strengths, allowing efficient progress across backend, frontend, and AI components.

- Daily stand-ups remained effective in aligning development efforts and highlighting areas needing quick adjustment.

- Key components—including backend parsers, mock UI, and graph generation—were initiated and are now actively being expanded.

- Initial testing with sample documents and early-stage visualizations showed promising validation of our system architecture.

What Could Be Improved:

- A few delays were caused by staggered environment setups, which impacted early progress in implementation.

- Coordination between frontend and backend teams can be enhanced to prevent mismatches in data structures.

- Integration of third-party tools (OpenAI API, NetworkX) took longer than expected due to hidden configuration challenges.

Action Items for Next Sprint:

- Ensure all team members have full environment access and tool configurations completed by the sprint start.

- Increase frequency of cross-functional syncs to keep backend and frontend implementations tightly aligned.

- Finalize and share interface contracts (such as JSON schemas) to maintain consistency in data exchange.

- Start documenting version control practices and merge strategies to support cleaner modular development.

- Begin integrating and testing core system features based on our successful prototypes.

Follow-up from Previous Retrospective:

- Goals from the previous sprint—especially around task ownership and engagement—were clearly met.

- Strong participation and high-quality delivery during research phases set a solid foundation.

- As we move deeper into integration and feature development, the team is well-positioned to maintain momentum and accelerate progress.