## Daily Standup - Day 1 (sprint 2)

Date: 6/02/2025

Project: IT Asset Mgmt System

Attendees: Julian Rodriguez, Ryan Bliss, Mohammad Dossani, Kaden Sealey, Brandon Asseo

Start time: 6pm

End time: 7pm

Student1: Ryan Bliss

- What have you done since the last scrum meeting?

- Frontend planning

- Table creation and data entry

- What is planned to be done until the next scrum meeting?

Continue working on backend (DB/SQL)

- What are the hurdles?

- Currently the hurdles are time management with work.

Student2: Mohammad Dossani

- What have you done since the last scrum meeting?

- Frontend planning

- Table creation and data entry

- What is planned to be done until the next scrum meeting?

- General coordination of meeting times/communication

- Continue working on backend (DB/SQL)

- What are the hurdles?

- Time management/coordination

Student 3: Kaden Sealey

- What have you done since the last scrum meeting?

- Frontend planning

- Table creation and data entry

- What is planned to be done until the next scrum meeting?

- Started Login page

- What are the hurdles?

- Time management.

Student 4: Julian Rodriguez

- What have you done since the last scrum meeting?

- Frontend planning

- What is planned to be done until the next scrum meeting?

1. Coordinate times and meeting structure.

2. Continue working on backend (DB/SQL)

3. Table creation and data entry

- What are the hurdles?

- Time management.

Student 5: Brandon Asseo

- What have you done since the last scrum meeting?

  - Table creation and data entry

  - Frontend planning

- What is planned to be done until the next scrum meeting?

  - We have coordinated what time works for all members.

  - Continue working on backend (DB/SQL)

  - Understanding the fundamentals of what our project needs to succeed

- What are the hurdles?

  - Mainly is time management and the amount of work we can complete within the given time