Backlog Grooming Minutes:

Project: IT Asset Mgmt System

Attendees: Julian Rodriguez, Ryan Bliss, Mohammad Dossani, Kaden Sealey, Brandon Asseo Date: 6/09/2025 / 7pm-8pm

After discussion, the velocity of the team was estimated to be 20 story points (5 per User Story).

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story #1: Backend coding continued

- User Story #2: Login Page Created

- User Story #3: DB and Tables created

- User Story #4: Logout page Created

The team members indicated their willingness to work on the following user stories.[all members to work on User Story#1, some stories are also shared between two members for this sprint]

- Ryan

  - User Story #1: Backend coding continued

  - User Story #3: DB and Tables created

- Brandon

  - User Story #1: Backend coding continued

  - User Story#4: Logout page Created

- Mohammed

  - User Story #1: Backend coding continued

  - User Story #4: Logout page Created

- Julian

  - User Story #1: Backend coding continued

  - User Story #2: Login Page Created

- Kaden

  - User Story #1: Backend coding continued

  - User Story #2: Login Page Created