Sprint Planning Meeting Minutes:

Project: IT Asset Mgmt System

Attendees: Julian Rodriguez, Ryan Bliss, Mohammad Dossani, Kaden Sealey, Brandon Asseo Start time: 6pm

End time:  7pm

After discussion, the velocity of the team was estimated to be 20 story points (5 per User Story).

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story #1: Project Overview

- User Story #2: Login Page

- User Story #3: General Delegation of Assignments

- User Story #4: Logout page

The team members indicated their willingness to work on the following user stories.[all members to work on User Story#1, some stories are also shared between two members for this sprint]

- Ryan

  - User Story #1: Project Overview

  - User Story #3: General Delegation of Assignments

- Brandon

  - User Story #1: Project Overview

  - User Story#4: Logout Page

- Mohammed

  - User Story #1: Project Overview

  - User Story #4: Logout page

- Julian

  - User Story #1: Project Overview

  - User Story #2: Login Page

- Kaden

  - User Story #1: Project Overview

  - User Story #2: Login Page