Sprint Planning Meeting Minutes 4:

Project: IT Asset Mgmt System

Attendees: Julian Rodriguez, Ryan Bliss, Mohammad Dossani, Kaden Sealey, Brandon Asseo Start time: 6pm

End time:  7pm

Date: 6/30

After discussion, the velocity of the team was estimated to be 20 story points (5 per User Story).

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story #1: Forms creation (PHP)

- User Story #2: NavBar Continuation

- User Story #3: Alerts Setup

- User Story #4: Aesthetics

The team members indicated their willingness to work on the following user stories.[all members to work on User Story#1, some stories are also shared between two members for this sprint]

- Ryan

  - User Story #1: Forms creation (PHP)

  - User Story #3: Alerts Setup

- Brandon

  - User Story #1: Forms creation (PHP)

  - User Story#4: Aesthetics

- Mohammed

  - User Story #1: Forms creation (PHP)

  - User Story #4: Aesthetics

- Julian

  - User Story #1: Forms creation (PHP)

  - User Story #3: Alerts Setup

- Kaden

  - User Story #1: Forms creation (PHP)

  - User Story #2: NavBar Continuation