Sprint Review Meeting Minutes:

Project: IT Asset Mgmt System

Attendees: Julian Rodriguez, Ryan Bliss, Mohammad Dossani, Kaden Sealey, Brandon Asseo Start time: 6pm

End time:  7pm

After discussion, the velocity of the team was estimated to be 20 story points (5 per User Story).

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story #1: Frontend Planning (PHP)

- User Story #2: NavBar Setup

- User Story #3: Reporting/Live updates functionality

- User Story #4: Index Page Structuring

The team members worked on the following user stories during this sprint.[all members to work on User Story#1, some stories are also shared between two members for this sprint]

- Ryan

  - User Story #1: Frontend Planning (PHP)

  - User Story #3: Reporting/Live updates functionality

- Brandon

  - User Story #1: Frontend Planning (PHP)

  - User Story#4: Index Page Structuring

- Mohammed

  - User Story #1: Frontend Planning (PHP)

  - User Story #4: Index Page Structuring

- Julian

  - User Story #1: Frontend Planning (PHP)

  - User Story #2: NavBar Setup

- Kaden

  - User Story #1: Frontend Planning (PHP)

  - User Story #2: NavBar Setup