Daily Scrum Meeting Minutes:

Attendees: Christian Stewart, Jonathan Hori, Cristian Pena, Randy Arbolaez, Dahiver Guerra

Start time: 12:30pm

End time: 1:30pm

Christian Stewart:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - continued to look through possible UIs for the app that we are building

- What is planned to be done until the next scrum meeting?

  - Design an UI using Canva

- What are the hurdles?

  - Limited knowledge of how to use

Jonathan Hori:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Began initializing database functionality..

- What is planned to be done until the next scrum meeting?

  - Draft database implementation, creat ORM.

- What are the hurdles?

  - Reducing the size of the ORM.

Cristian Gamboa:

- How many hours did I work since the last meeting?

  - 2 hours.

- What was done since the last scrum meeting?

  - Research as well as testing the algorithms used for searching sorted lists.

- What is planned to be done until the next scrum meeting?

  - Continue to test new algorithms for string manipulation.

- What are the hurdles?

  - String manipulation heavenly depends on the application so it's hard to select one.

Randy Arbolaez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Continue research different lost and found apps.

- What is planned to be done until the next scrum meeting?

  - Research different lost and found apps.

- What are the hurdles?

  - N/A.

Dahiver Guerra:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Created README for the repository and researched similar projects on GitHub.

- What is planned to be done until the next scrum meeting?

  - Continue research until the 2nd week of the sprint.

- What are the hurdles?

  - Figuring out what stack to use.