Daily Scrum Meeting Minutes:

Attendees: Christian Stewart, Jonathan Hori, Cristian Pena, Randy Arbolaez, Dahiver Guerra

Start time: 12:30pm

End time: 1:30pm

Christian Stewart:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Refine UI using canva

- What is planned to be done until the next scrum meeting?

  - Continue to refine the UI to ensure it falls in line with our requirements discussed in the meeting

- What are the hurdles?

  - Limited knowledge of how to use Canva

Jonathan Hori:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Research best practices within the production of ORMs.

- What is planned to be done until the next scrum meeting?

  - Documenting finding and edit ORM draft accordingly.

- What are the hurdles?

  - Conflicting opinions about best practices online.

Cristian Gamboa:

- How many hours did I work since the last meeting?

  - 2 hours.

- What was done since the last scrum meeting?

  - Research how to check the spelling of strings

- What is planned to be done until the next scrum meeting?

  - Find a way to connect to databases in general purpose language.

- What are the hurdles?

  - The checking of spelling might be resource intensive.

Randy Arbolaez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Continue exploring the different features of lost and found apps.

- What is planned to be done until the next scrum meeting?

  - Research different lost and found apps.

- What are the hurdles?

  - N/A.

Dahiver Guerra:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Finished GitHub page for project, decided on foundation for project, completed research.

- What is planned to be done until the next scrum meeting?

  - Get the info ready for week 2 of the sprint, and begin setting up the web app.

- What are the hurdles?

  - Not any at the moment.