Daily Scrum Meeting Minutes:

Attendees: Christian Stewart, Jonathan Hori, Cristian Pena, Randy Arbolaez, Dahiver Guerra

Start time: 12:30pm

End time: 1:30pm

Christian Stewart:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Refine UI using canva

- What is planned to be done until the next scrum meeting?

  - Differentiate the web UI and possible Mobile UI

- What are the hurdles?

  - N/A

Jonathan Hori:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Finalize ORM, initialize project backend setup.

- What is planned to be done until the next scrum meeting?

  - Complete project server-side setup.

- What are the hurdles?

  - Conflicting opinions about best practices online.

Cristian Gamboa:

- How many hours did I work since the last meeting?

  - 2 hours.

- What was done since the last scrum meeting?

  - Find a way to connect to databases in general purpose language.

- What is planned to be done until the next scrum meeting?

  - Start to plan where to use each of the algorithms researched in the last week.

- What are the hurdles?

  - I need to create a few scenarios to use the algorithms.

Randy Arbolaez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Share with team the different features of lost and found apps.

- What is planned to be done until the next scrum meeting?

  - Research different lost and found apps.

- What are the hurdles?

  - N/A.

Dahiver Guerra:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Studied the Java Spring Boot tech stack to possibly begin implementing it into our project.

- What is planned to be done until the next scrum meeting?

  - Continue to work on the backend.

- What are the hurdles?

  - Not any at the moment.